CS673 Software Engineering

Team 3  : Team Buddy

Meeting Minutes

All meeting minutes are kept in this single document. The latest meeting minutes should be at the beginning of the document. For example, meeting 3 minutes is placed before meeting 2 in the document. The team leader should prepare a basic agenda for the meeting and team members should rotate to be the minutes taker. Each group should have at least one meeting per week, and you may have multiple meetings if needed.

Meeting 13

Date and Time:  12/2/2025 12P.M. - 1:30P.M.

Place: Discord

Participants: Bohan, Melissa, Junzhe, Qiuting, Dexiao

Minutes taker: Bohan

Time Keeper: Bohan

Purpose: Presentation preparation, Discussion about Presentation, File assignment

Agenda:

- Give presentation together as a group

- Discuss what should be changed in the presentation

- Assign files to each group member for update

Discussion:

Presentation

- Melissa, Dexiao, Bohan, and Junzhe presented their parts of the presentation and took 30 mins total.

Discussion about presentation

- Make the backend part font bigger

- Change the frontend testing slides

- Change frontend visual slides

- Talk about AI use in more detail

Key Decisions:

SPPP, SDD, and STD files need to be updated

- SPPP: Melissa, Shinu

- SDD: Kimi, Qiuting

- STD: Dexiao, Bohan

- SPPP_risk_management: everyone

- Meeting minutes: Quiting

- Progress Report: everyone

## Meeting 12

## Date and Time: 11/20/2025, 3:15 PM – 4:15 PM

Place: MET 101

Participants:Bohan, Melissa, Shinu, Junzhe，Dexiao

Minutes Taker:Dexiao Zhang
Time Keeper: Dexiao Zhang

Purpose:Assign tasks for the week, discuss switching to AI-generated Buddy images, remove the token system from Iteration 3, and review code freeze rules.

# 1. Code Freeze Policy Explanation

## 1.1 Freeze Timeline

- Deadline: All code must be merged into the develop branch before Wednesday midnight.

- Rules:

  - Pull Requests must be completed before Wednesday, not submitted on Wednesday.

  - Any code not merged by the deadline will be removed.

  - After the freeze, only critical fixes are allowed (e.g., login broken, testing coverage issues).

## 1.2 Responsibility Reminder

- The project lead will be on leave Tuesday–Wednesday and cannot review PRs.

- Dallas must respond to all PRs assigned to him before Wednesday.

- All other members must finish and merge their work within this week.

# 2. Presentation Task Assignments

## 2.1 Structure of the Final Presentation

The presentation is divided into 9 sections. Responsibilities:

- Visual Design – Kemi

  - Must include design decision examples (e.g., comparison of 3 design options).

- Configuration & Architecture – Not explicitly assigned

  - Default to the project manager/meeting speaker.

  - Project Management – Speaker

  - Must cover user stories, requirement matrix, feature counts, etc.

- Security – Ball

  - Topics include SQL injection prevention, parameterized queries, password rules, state parameter limits.

  - Must also incorporate professor-provided deep security analysis materials.

- Testing – Open for volunteers

  - Must explain testing types and coverage.

- Backend Design – Bohan

  - Explain backend structure: API endpoints, state management, etc.

- Requirements Analysis – Assigned member (not named)

  - Must include user stories, traceability matrix, and non-functional requirements.

- Feature Overview & Demo

  - Project Introduction: Volunteer needed

    - Must summarize all main features: progress tracking, social features, Buddy system, etc.

  - Main Demo:

    - Will use a pre-recorded video, supports mobile.

    - Because school WiFi is unstable, prefer web version for demo.

- Technical Challenges
Deployment issues on school network must be prepared.

  - Ensure demo video is available even if network fails.

## 2.2 Preparation Requirements

- Dec 2 meeting: Finalize slides & rehearse full presentation.

- Each section must bring at least a draft.

- Visual design must include screenshots/images.

- Main demo must have a recorded video as a backup.

# 3. Deployment Discussion

## 3.1 Current Deployment Status

### Frontend

- Deployed via Render.

- Remaining tasks:

  - Generate APK/IPA for mobile download.

  - Check if TestFlight / Google Play is required
 (certificate & cost issues not solved yet).

### Backend

- Docker deployment planned; need a production image separate from local config.

- Must integrate with CI/CD pipeline for automated production deployment.

## 3.2 Technical Issues to Resolve

- Certificate concerns:

  - Determine whether testing requires paid certificates (Apple dev account, etc.).

- Ekpo integration:

  - Need production environment variables applied via docker-compose.

- Testing coverage:

  - A member still needs to merge previously unsubmitted tests
 (related to Buddy initialization logic).

# 4. Iteration 2 Feedback and Improvements

## 4.1 Professor Feedback

- SDD issues: Some Issues are incomplete; responsible members must revise and confirm.

- Code structure: Need better organization and clarity.

# 5. Additional Notes

## 5.1 Tool Usage Standards

- GitHub workflow must coordinate with Jira to prevent multiple people editing the same module.

## 5.2 Time Reminder

- Next major meeting: Dec 2, 12:00 PM – 2:00 PM on Discord

# Action Items

- Ball: Complete the deep security analysis summary this week.

- Testing Member: Finish and submit missing test cases; open PR.

- Ekpo: Configure production Docker image & test certificate requirements; finalize APK/IPA plan.

- Requirement Owners: Fix incomplete Issues in SDD and update documentation accordingly.

Meeting 11

Date and Time:  11/13/2025 3:15P.M. - 4:15P.M.

Place: MET 101

Participants: Bohan, Melissa, Shinu, Junzhe

Minutes taker: Melissa

Time Keeper: Melissa

Purpose: Assign projects for this week, switching to AI generated Buddy picture, removing tokens from iteration 3 plan

Agenda:

- Assign projects for this week

- Should we switch to AI generated Buddy picture

- Should we remove tokens system from iteration 3 plan

- Code freeze reminder

Discussion:

Assign projects for this week

- See action items

Should we switch to AI generated Buddy picture

- Upsides: more beautiful, quicker to make new animal

- Downsides: takes time to implement, can’t have color as a variable

- Final conclusion: yes

Should we remove tokens system from iteration 3 plan

- Points:

  - Don’t have enough time to finish and polish

- Final conclusion: yes

Key Decisions:

- Remove token system from plan

- Make AI generated Buddy

- Add Buddy to navigation bar and completion screen

Action Items:

- Shinu - Finish tickets from last week, review pull request #22

- Melissa - Merge all pending pull requests for iteration 2

- Bohan - Create “you died” screen, review pull request #30

- Kimi - Generate buddy using AI, review pull request #21

Meeting 10

Date and Time:  11/6/2025 3:15P.M. - 4:15P.M.

Place: MET 101

Participants: Bohan, Melissa, Dexiao, Qiuting

Minutes taker: Qiuting

Time Keeper: Qiuting

Purpose: Finalize iteration 3 tasks, review PR workflow, plan final presentation, and resolve outstanding issues.

Agenda:

- Status check on pending documents (Progress Report, SPPP/SDD/STD updates)

- Pull request review workflow and required reviewers

- Iteration 3 deadlines and feature freeze date

- Final presentation scheduling

- Prioritization of remaining features

- Technical issues (Git conflicts, mobile testing issues)

- Testing coverage updates

Discussion:

Document Completion Status

- Several documents from prior weeks are still unfinished, including the Progress Report.

- All SPPP, SDD, and STD updates must be delivered before iteration submission.

- Team members were reminded to upload documents by the daily cut-off time so they can be merged properly.

PR Workflow & Review Policy

- Current PR review process is too slow due to the requirement of two reviewers.

- Proposal accepted: reduce required reviewers to one for the remainder of the iteration.

- Every PR must pass all automated checks before merging.

- Members must check PR status frequently to avoid unreviewed or outdated PRs.

- PR #30 and #41 require immediate attention and merging.

Iteration 3 Schedule & Feature Freeze

- Iteration 3 is the final development iteration before the presentation.

- All new features must be completed by November 26.

- After that date → no new features, only bug fixes, polishing, and integration.

- Stability of core features (timer, buddy system, navigation, games) is the main focus.

Final Presentation Planning

- Final presentation scheduled for December 4.

- Entire team will meet together to prepare the final slide deck.

- Proposed meeting time: December 2 at 12:00 AM, most members available.

- During that meeting, each member will rehearse their assigned part.

- Backup video demo also needed.

Remaining Feature Prioritization

- The team listed and ranked the remaining required features:

High Priority

  - Final navigation bar implementation

  - Replace old game character with Buddy avatar

  - Update text & button styles for readability

  - Password hashing + basic input sanitization

  - Fix timer bug when user exits game early

  - Ensure new user registration automatically creates a Buddy entry

  - Link game scores to the authenticated user

Medium Priority

  - Add death screen when Buddy health reaches zero

  - Add Buddy naming & customization options

  - Ensure buddy state persists correctly across sessions

Low Priority

  - Additional animations and sound effects

  - UI refinements for secondary pages

  - Members discussed who should take each task and how to split responsibilities.

Technical Issues

- Several members experienced Git conflicts, revert failures, and merge errors; pairing sessions will be held after the meeting.

- Mobile Expo testing inconsistencies may be related to WiFi/network; needs retesting at home.

- Some branches need to be cleaned and aligned with develop.

Testing Coverage

- Current tests only cover frontend rendering.

- Plan to add additional backend unit tests (database functions & API endpoints).

- Expand coverage of authentication, score updates, and buddy initialization logic.

Key Decisions:

- Required PR reviewers reduced from 2 to 1.

- Feature freeze date: November 26.

- Final presentation prep meeting set tentatively for December 2 at 12 AM.

- A clear priority list established for remaining tasks.

- All documents must be uploaded before daily merge windows.

Action Items:

- All members: Upload updated documents (SPPP, SDD, STD, Progress Report) before merge deadline. Pick remaining features to do based on priority. Prepare draft slides for the December 2 presentation rehearsal.

Meeting 9

Date and Time:  10/30/2025 3:15P.M. - 4: 15P.M.

Place: MET 101

Participants: Bohan, Melissa, Shinu, Junzhe

Minutes taker: Junzhe

Time Keeper: Junzhe

Purpose: UI/UX design decisions, iteration 2 progress, testing metrics, and Docker configuration updates.

Agenda:

- UI/UX design discussion and decision

- Review iteration 2 progress and deliverables

- Discuss and define testing metrics for iteration 2

- Review and update SDD documentation

- Docker configuration and deployment considerations

Discussion:

UI/UX Design Decisions

- Kimi presented three Figma design options (blue-purple gradient, orange theme, and dark technical theme).

- The team voted for the orange theme as the final design for consistency and visual appeal.

- All future UI updates will follow this orange-based design standard for consistency in colors, rounded corners, and overall style.

- The team agreed that iteration 3 will focus on implementing this finalized design across all screens.

Iteration 2 Progress

- The team reviewed the goals and pending items for iteration 2:

  - Improve Timer UI and Backend Link: Ongoing.

  - Buddy Database Updates: Assigned to Bohan, expected completion by Tuesday.

  - Goal Retrieval: Completed.

  - Ensure Product Stability: Must be finalized by iteration end.

- All iteration 2 tasks and pull requests must be completed and merged by Tuesday to allow integration and final testing before release.

Testing Metrics

- Bohan, as QA lead, will define and document testing metrics in the STD document.

- Metrics to include:

  - Test Pass Rate: Target ≥ 90%

  - Code Style Validation: Target 100% compliance
Unit Test Coverage: Documented ratio of tested components

  - Manual Testing: For front-end (login, authentication, etc.)

- The team clarified the distinction between linting (syntax checking) and testing (functional validation).

- Integration tests are mainly back-end; front-end tests remain manual for now.

SDD Updates

- Bohan updated front-end class diagrams per last week’s discussion.

- Members were reminded to review and sign off on SDD changes to reflect all updated features and database modifications.

- Dexiao confirmed minor database schema changes; updates to be merged into the next SDD revision.

Docker and Deployment

- Shinu updated Docker to work on local environments with the current backend.

- Discussed possible cloud deployment for future iterations (iteration 3).

- For now, the team agreed to continue local Docker testing due to conflicts caused by shared URLs during concurrent development.

- Members should ensure .env files are correctly configured with local IPs for personal containers.

Key Decisions

- Final Design Theme: Orange theme chosen for all UI work.

- Iteration 2 Deadline: All code and documentation must be merged by Tuesday.

- Testing Metrics: QA team to define and finalize in STD by end of iteration 2.

- Docker: Keep local Docker; cloud deployment postponed to iteration 3.

Action Items:

- Shinu - Continue Docker configuration and local testing setup

- Melissa - Merge all pending pull requests for iteration 2

- Bohan - Finalize and document test metrics in STD; update QA section;Verify database updates reflected in STD

- Kimi - Maintain orange UI design standard across future screens

Meeting 8

Date and Time:  10/23/2025 3:15P.M. - 4: 15P.M.

Place: MET 101

Participants: Bohan, Melissa, Dexiao, Shinu, Qiuting

Minutes taker: Melissa Cron

Time Keeper: Melissa Cron

Purpose: Prepare for next week tasks, make changes to Jira, remind people about updating Jira and GitHub

Agenda:

- Misc Reminders

- Talk about tasks for each week with each person

- Make changes to Jira

- Create better design document

- Should we have Docker or not?

Discussion:

- Misc Reminders

  - Everyone needs to be reviewing GitHub pull requests

  - We are working as a team - if you are unable to code something ask for help

- Talk about tasks for each week with each person

  - Shinu - fix docker and update Jira

  - Mia - pull request for Games and work with Shinu to add games Jira tickets

  - Melissa - finish the tickets from last week

  - Bohan - finish the tickets from last week

  - Elijah - decided on a ticket to finish

- Make changes to Jira

  - Update vague tickets - Bohan will leave comments on tickets and Shinu will update

  - Fix Games tickets - Mia will work with Shinu to make this fix

- Create better design document

  - We will meet over the weekend to create this

  - Remember - it doesn’t need to be perfect the first time

  - Melissa will create a poll on discord to figure out what time is best

- Should we have Docker or not?

  - Bohan, Melissa, and Shinu discuss the purpose of Docker

  - We decided on keeping Docker

  - Shinu will update Docker so it works with the newest version of the develop branch

Key Decisions

- Meeting this weekend to create a solid design

- Keeping Docker

Action Items:

- Shinu - fix docker and update Jira

- Mia - pull request for Games and work with Shinu to add games Jira tickets

- Melissa - finish the tickets from last week, create poll for weekend meeting

- Bohan - finish the tickets from last week

- Elijah - start his assigned ticket

Meeting 7

Date and Time:  10/16/2025 3:15P.M. - 4: 45P.M.

Place: MET 101

Participants: Bohan, Melissa, Dexiao, Junzhe, Shinu, Qiuting

Minutes taker: Bohan Lin

Time Keeper: Bohan Lin

Purpose: Discuss the future use of Jira, Reassign Requirement Leader role, deadline of iteration 1 coming

Agenda:

- Challenges we have during iteration 1

- How we are going to change in later iterations

- Documents or codes due tonight that are not finished

Discussion:

- Discuss the use of Jira and how user stories will be used in later iterations.

  - Each user story should be finished within one week

  - Two ways of working with user stories:

    - Each person is responsible for one user story

    - Integration should be taken into consideration. For example, A is responsible for backend, B is responsible for frontend, and C is responsible for integration and testing.

- Reassign Requirement Leader: Shinu will become the requirement leader to be responsible for writing Jira tickets.

- Iteration 1 pending works: any unmerge code. Weekly Report, SDD file, SPPP testing sections.

- Each team member will be responsible for each user story in each week.

  - Build backend

  - Frontend UI

  - Integrate backend and frontend

Key Decisions

- Shinu will take over the requirement leader role

- Due dates will be strictly apply

Action Items:

- Example code for frontend using backend API needs to be implemented by Bohan by the end of 10/19/2025.

- User stories will be reorganized to make them more achievable, more precise, and more priority-oriented. Shinu will create Jira tickets for story and subtasks, while each member should be adding acceptance tests.

Meeting 6

Date and Time: October 10, 2025, 3:25 PM - 4:15 PM EST
Place: MET 101
Participants: Bohan, Junzhe, Melissa, Shinu, Dexiao, Qiuting
Minutes taker: Dexiao Zhang（Elijah）
Timekeeper: Dexiao Zhang（Elijah）
Purpose: To discuss task allocation for the upcoming sprint, branch merging strategy, code review processes, Docker configuration, and finalize arrangements for the Iteration 1 presentation.

Agenda:

- Project Task Allocation

- Branch Merging and Review Schedule

- Code Commenting and Documentation Tasks

- Iteration 1 Presentation Presenters & Content

- Frontend/Backend Testing Issues

- Docker Setup and Testing

- Code Review Procedures

Discussions:

- Project Task Allocation:

  - Responsibilities were assigned for various tasks including automation testing (STD), database design (SDD), architecture, UI design, security design, business logic, and key algorithm design.

  - It was decided that design pattern-related tasks can be omitted for this iteration.

  - A team member will be responsible for documenting REST API details.

- Branch Merging and Review Schedule:

  - Most branches will be merged into the development branch on Monday to consolidate work for the demonstration, as current branching is too fragmented.

  - Discussion was held regarding which specific branches to merge and who will conduct the reviews. A team member volunteered to take on a significant portion of the code review responsibilities.

- Code Commenting and Documentation Tasks:

  - All code must be reviewed, and comments indicating the proportion of AI-generated, framework, and human-written code must be added.

  - Comments should be added via hotfixes without altering the functional code.

  - README files must be updated to note that uncommented files are framework-generated.

  - All commenting and documentation tasks are due by Tuesday night.

- Iteration 1 Presentation Presenters & Content:

  - The presentation should comprehensively cover the work completed by all team members.

  - Potential content discussed for inclusion: demonstrating Docker operations, showcasing resolved database issues, and summarizing key features implemented in this iteration.

- Frontend/Backend Testing Issues:

  - Frontend acceptance tests currently have environment-specific issues. Once fixed, the code will be pushed.

  - The current testing strategy relies more on manual testing for the frontend, while the backend uses automated tests.

  - Backend Jest configuration issues were noted, requiring assistance from relevant team members for resolution.

- Docker Setup and Testing:

  - Backend Dockerfile configuration for installing dependencies, creating environments, checking server status, and running locally was reviewed.

  - Frontend Dockerfile setup for dependencies and ports was discussed.

  - Questions were raised about configuring Docker to run specific test commands automatically, relating to GitHub CI setup.

  - The GitHub CI is configured to run six checks on branches, but the React unit test setup within CI currently has issues and requires debugging.

- Code Review Procedures:

  - Pull Requests (PRs) have been created and require review for the upcoming submission.

  - Team members are strongly encouraged to review each other's code in the branches, providing comments and feedback early to reduce errors.

Key Decisions:

- Design pattern implementation postponed to future iteration

Action Items:

- All team members: Complete assigned tasks (database, business logic, diagrams, etc.).

- All developers: Finalize code commenting and README updates by Tuesday night.

- Documentation Leads: Modify and upload TD, SPPP, and other required documents to GitHub.

- Team: Confirm the two presenters for the Iteration 1 demonstration.

- Frontend Developer: Fix frontend test issues and push code.

- Backend Developers: Resolve Jest configuration issues with assistance.

- Reviewers: Actively review Docker-related and other PRs. All members should participate in cross-reviewing code.

- Weekend/Monday: Create Pull Requests (PRs) for completed code.

- Monday: Execute planned branch merges into the development branch, with designated reviewers.

Meeting 5

Date and Time:  10/02/2025 3:15 - 4:28 PM EST

Place: MET 101

Participants: Bohan, Junzhe, Melissa, Shinu, Qiuting, Dexiao

Minutes taker: Shinu

Timekeeper: Shinu

Purpose: Shared on what we have done so far on iteration 1, talk about next steps to build our minimal viable product.

Agenda:

- Review the tasks we have completed so far

- Talk about blockers that we are facing and how we can resolve them

- Define the scope and tasks for the next week and assign them

Discussions:

Completed tasks:

- Melissa and Junzhe worked on converting Junzhe’s code to react

- Shinu worked on setting up CI/CD. She also configured git to be able to delete branches automatically

- Qiuting has been working on creating animations and games for the application

- Dexiao and Bohan have set up and implemented the backend for the application

Blockers:

- The code scanner set during the initial CI/CD set up is blocking merges from pull requests. Shinu to disable the code scanner for the time being and fix it in post.

Next Steps:

- Create dockerfile for lab 2 and share with the team

- The study page needs to store the time in the backend

- Time left for the goal for that week needs to be shown on the select time page

- Change the backend to store the day and the time

- We need to implement the buddy health and growth

- Display the health (not studying = dying) and growth (baby to adult) of the study buddy

- Get the study buddy animation and games ready

Key Decisions:

- Iteration 1:

  - Get a minimal viable product ready for iteration 1

Action Items:

- Shinu will work on implementing further checks into CI/CD. She will also work to implement the code scanning on the repository and create a docker file for lab 2

- Melissa and Junzhe will work on displaying the health (not studying = dying) and growth (baby to adult) of the study buddy

- Bohan and Elijah will work on changing the backend to store the day and the time

- Qiuting will be working on creating the animations and buddy

Meeting 4

Date and Time:  9/25/2025 3:21 - 4:07 PM EST

Place: MET 101

Participants: Bohan, Junzhe, Dexiao，Melissa, Shinu, Qiuting

Minutes taker: Junzhe

Timekeeper: Junzhe

Purpose: Discussed the use of Jira for task management and the importance of reviewing tasks and code.

Agenda:

- Review Jira task management and code review process

- Clarify branching strategy and naming conventions

- Define first coding tasks (front-end, back-end, game)

- Assign responsibilities for CI/CD setup and QA

- Plan Iteration 1 deliverables

Discussions:

Jira workflow

- Tasks should include requirements and acceptance criteria.

- After completing a task, move it to Review for at least two reviewers.

- Pull requests should include screenshots of test results and lint checks.

Iteration 1 goals

- Backend: store user data (first draft implementation).

- Frontend: create all necessary pages (login, home, settings, study, etc.), even with placeholder data.

- Game: initial prototype linked to the “buddy” concept.

- CI/CD: set up automated testing and lint checks in the pipeline.

Technology choices

- Backend will use JavaScript/Express (instead of Java Spring) for simplicity.

- Frontend uses React Native.

Collaboration

- Each developer writes test cases for their own code.

- Fixed pairs of reviewers suggested for consistency.

Key Decisions:

- Role assignments:

  - Backend: Bohan, Dexiao

  - Frontend: Melissa, Kimi

  - Game: Qiuting

  - Set Up CI/CD:  Shinu

- Frameworks: React Native for frontend, Express (Node.js) for backend

- Iteration 1 Deliverables: functioning pages, backend storing user data, initial game prototype, CI/CD pipeline

Action Items:

- Configure auto-delete for merged branches

- Set up CI/CD pipeline and integrate test cases

- Backend: implement user data storage

- Frontend: create and refine necessary pages

- Game: build initial prototype with placeholder graphics

- Add detailed requirements and tasks into Jira

Meeting 3

Date and Time:  9/18/2025 3:15 - 3:40 PM EST

Place: MET 101

Participants: Bohan, Junzhe, Melissa, Shinu, Dexiao

Minutes taker: Melissa

Timekeeper: Melissa

Purpose: Preparing for Iteration 0 presentation, explaining Jira, opening the floor for miscellaneous questions/concerns/actions

Agenda:

- Give everyone 5 minutes to address anything they need multiple members to act on

- Clarify Jira usage

- Choose who will be doing iteration 0 presentation

Discussions:

- Go around the table with any concerns the group needs to address

  - Melissa: explaining the requirements document and ask everyone to read/edit it

  - Dexiao: reminder to do documents for iteration 0

  - Shinu: asking clarification on language, frameworks, and software we are using

  - Bohan: asked clarification on how story points work with Jira

- Describe how Jira works

  - How to create tasks

  - How to assign tasks

  - What should happen if no one chooses an important task

- Talking about iteration 0 presentation

  - Clarified what is needed for the presentation

  - Decided to do 2 person groups with no overlap for first 3 presentations

Key Decisions:

- Shinu will work with Junzhe to implement security into the configuration

- Presentations for iterations 0, 1, and 2 will be done with 2 person teams so each person is responsible for a single presentation

Action Items:

- Look at requirements document and add changes if necessary - everyone

- Finish documents for iteration 0 - everyone

- Create iteration 0 presentation - Melissa and Shinu

Meeting 2

Date and Time:  9/13/2025 15:05 - 16:15 PM EST

Place: Discord

Participants: Bohan, Junzhe, Melissa, Shinu, Dexiao, Qiuting

Minutes taker: Qiuting

Timekeeper: Qiuting

Purpose: Idea brainstorming, project type determination (Study Buddy!), SPPP sections assignment, and GitHub repository creation.

Agenda:

- Discussion of our team name

- Reassign role due to the addition of a new team member

- Reevaluation and discussion of the project idea after research

- Decide project direction (game vs. tool)

- Discuss the feasibility of game development within the class timeframe

- Decide on initial frameworks and tools (GitHub, JIRA)

- Assign sections of the SPPP file for iteration 0 to each team member

Discussions:

- Project ideas raised:

  - Full-scale video game (Pokémon-like monster fighting & collecting) → concerns about copyright and scope.

  - Fusion generator tool (combine creatures) → feasible but limited originality.

  - Puzzle game → simpler, feasible for semester timeline.

  - Educational game/tool → adds portfolio value, aligns with professor’s expectations.

  - “Study Buddy” app → virtual pet encourages studying, pet dies if user skips study; widely liked.

  - Secondhand selling platform → noted but less enthusiasm.

- Feasibility concerns:

  - Building a full video game is too large in scope.

  - Making a simple, scalable version (a few monsters, basic sprites) could be doable.

  - Educational angle or utility may be a stronger fit for course evaluation.

- Tools & setup:

  - Framework: mobile + web (Unity, React, etc. needs further discussion).

  - Repo: GitHub repository (“study-buddy”).

  - Project tracking: JIRA (to break work into small tickets, integrate with GitHub).

  - Iteration 0 deliverables: SPPP, Risk Management, and initial documentation.

- Work division:

  - SPPP has 9 sections; each member will take ownership of 1–2 sections.

  - Risk management: everyone contributes at least 2 risks.

Key Decisions:

- Project will be “Study Buddy” app (virtual pet to motivate study).

- Development framework: React (mobile app + web support).

- Repository: GitHub repo “CS673A2F25Team3” created.

- Project tracking: JIRA for tasks, integrated with GitHub.

- Team name: temporary “Team 3”, may refine later.

- Iteration 0: focus on documents (SPPP, risk management) rather than coding.

- Role assignments:

  - Section 1–2: Bohan

  - Section 3: Qiuting

  - Section 4: Melissa

  - Section 5: Shinu

  - Section 6: Kimi/Elijah

  - Section 7-9: Everyone

- New team member role assigned:

  - Qiuting: Design / Implementation Leader & Configuration Leader

Action Items:

- Create GitHub repo

- Create a Google Doc for further brainstorming of design ideas - Kimi

Meeting 1

Date and Time:  9/11/2025 15:15 - 16:30 PM EST

Place: MET 101

Participants: Bohan, Junzhe, Melissa, Shinu, Dexiao

Minutes taker: Bohan

Timekeeper:

Purpose: Team introductions, role assignment, and project brainstorming.

Agenda:

- Introduction

- Assigning roles

- Brainstorming

- Determining the use of tech stack

- Determining our communication plan

Discussions:

- Project idea brainstorming

  - Each team member proposed one or two potential project ideas, including:

    - Path Finder related game

    - Rescue application

    - Online project-based learning platform

    - Dress-up game

    - Stock price prediction tool

    - Word processor

    - Pokemon-inspired game

  - The team reviewed each idea and discussed feasibility.

  - Agreed to narrow the options down to three final candidates, then vote to select the team’s project.

- Tech Stack Discussion

  - Each member shared the technologies they are most comfortable with.

  - Discussed possible additional tools and frameworks that may be needed depending on the chosen project

- Communication plan

  - Weekly Meetings: In-person every Thursday after class at MET 101.

  - Online Meetings: Zoom or Discord will be used if additional meetings are required.

  - Messaging & Polling: Discord channel will be used for quick updates and scheduling online meetings.

  - Project Management: Jira will be used to track tasks, progress, and responsibilities.

Key Decisions:

- Project idea: Dress-up game. Our proposed project idea is to develop a Dress-up Game that combines creativity, interactivity, and technology. The game will be designed as an H5 web-based application, with the front end built using React to provide a smooth, responsive, and engaging user experience. The backend will be developed in Java, ensuring reliability, scalability, and efficient handling of game logic and user data. A unique aspect of the game is the integration of AI in the backend, which will be responsible for evaluating and assigning a rating score to each outfit that players create depending on the weather of the location the player is at. The security will be ensured by asking user permission of getting the location data when the user asks for rating. If the permission is denied, lat and long will be asked. The feature not only makes the game more interactive but also introduces an element of objectivity and challenge, as players will receive instant feedback on their styling choices. The combination of modern web technologies with AI-driven evaluation will make the Dress-up Game fun and technically innovative, while also providing our team with hands-on experience in full-stack development and artificial intelligence applications.

- Technology stack:

  - React

  - Java

  - Pytorch

  - JavaScript

  - libGDX

Action Items:

- Setup Jira

- Role Assigned:

  - Melissa: Team Leader & Requirement Leader

  - Bohan & Dexiao: Design / Implementation Leader & QA Leader

  - Junzhe: Security Leader

  - Shinu: Configuration Leader

Below is an example from a previous project (You shall delete this part in your meeting minutes)

Date and Time:  1/26/12  7 - 8PM

Place: Group Phone Call

Participants: Dan Spuches, Grace Hopkins, Craig Cato

Minutes taker: Dan Spuches

Time Keeper: Craig Cato

Purpose: Project Kickoff Meeting

Agenda:

- Determine group name

- Determine project name

- Provide effort hours so far

- Finalize communication plan

  - Google group vs. Trello

- Find and discuss related works

- Google code

  - Create project site

  - File a test bug

  - Check in/out a test document

- Brainstorm requirements

- Discuss risks

- Determine an approach/process to use

- Assign roles

Discussion:

- Determine group name

  - Is this the same as project name?  Yes

- Determine project name

  - Yet another weight tracker - taken

  - Yet another weight program - YAWP

    - Don't want to make YAWP noise when you stand on the scale

  - BodyStats

  - Yet another weight history program

  - Yet another weigh-in program

  - Yet another weight oriented program

- Provide effort hours so far

  - Members will email hours spent so far to Grace

  - Need to decide start/end of week

    - Week starts Saturday, ends Sunday

- Finalize communication plan

  - Google group - email distribution

  - Google code - upload and track all documents (including agenda, minutes, etc)

  - Trello - Discussions/brainstorming/to-do and completed tasks

- Find and discuss related works

  - http://download.cnet.com/Weight-Tracker/3000-2129_4-10458217.html

  - weightchart.com

    - Web based

  - weightwatchers.com

    - Web based

  - Our project is standalone, not web based, open source (differentiator)

- Google code

  - Create project site

  - File a test bug

  - Check in/out a test document

  - SVN or GIT?

    - We will use SVN

    - Tortoise SVN for windows

  - What license will we use?

    - Apache 2.0

    - What are the terms?

    - Need to tag all works with the license text from http://www.apache.org/licenses/LICENSE-2.0

- Brainstorm requirements

  - Functional

  - Non-functional

  - Desktop java standalone client

  - Not networked

  - Single user per instance

    - Future - multiple users

  - Need to be able to enter weights

  - Calculate BMI

  - Charting over time

    - Export charts?

    - Daily weight change

    - Monthly weight loss

    - Trending of data

    - Projections

  - Target weight

  - Sounds?

    - Applause for loss

    - YAWP for gain

  - Computerize printed charts

  - Print charts/data

  - Export and save functions

  - Options

    - Configurable units

      - English vs metric

      - LBS vs KG vs Stones?

- Discuss risks

  - New tools - not understanding/knowing how to use tools

  - Schedules - work and home life

  - Keep it simple/limit scope creep

  - Originality - what differentiates us from others?

  - Multiple user functionality - may be too time consuming

  - Limited time for project as a whole

- Project criteria

  - Usefulness - nobody has yet found the best way to do it, there are a lot of other ones out there, none are right yet?

  - Complexity - will be sufficiently complex

  - Originality - it is original because Craig created the concept

- Determine an approach/process to use

  - Waterfall with feedback/iteration

    - Ability to revisit requirements and re-shuffle priorities

    - Need to build in the ability to respond to risks as they arise and difficult requirements

  - Possibly some agile concepts/aspects - prototype and test driven

  - JUnit testing - test driven development

- Assign roles

  - Grace - Leader and QA

  - Craig - Configuration Mgmt

  - Dan - Implementation

Key Decisions

- Project name is YAWP - yet another weight-tracking program

- Google code

  - https://code.google.com/p/yawp/

  - We will use SVN on Google code

  - Source code license - Apache License 2.0

  - Labels - health, academic, java

- Time tracking

  - Week start on Sunday

  - Week end on Saturday

  - Get time to Grace by noon on Sunday

- Communication Plan

  - Use Google group for email communication

  - Use Trello for task tracking (to-do and complete) and discussions/brainstorming

  - Use Google Code for document and code repository, version control

- Roles assigned:

  - Grace - Leader and QA

  - Craig - Configuration Mgmt

  - Dan - Implementation

Action Items:

- Review terms of Apache license - Dan, Craig, Grace

- Submit time to Grace by noon Sunday - Dan, Craig, Grace